Letter of Introduction

1 May 2025
Dr. Priya Malhotra
Chief Executive Officer
GlobalCare Medical Solutions
Melbourne, VIC, Australia

Dear Dr. Malhotra,

Thank you for the opportunity to submit a proposal to perform a selective vulnerability assessment for GlobalCare Medical Solutions (GCMS). As an independent cybersecurity consultant with experience assessing cloud-based and healthcare infrastructure, I understand the critical importance of safeguarding systems that handle sensitive personal and health data.

This document outlines a comprehensive, targeted plan for evaluating GCMS’s current security posture, specifically addressing externally exposed systems, cloud configurations, and endpoint security controls. The assessment has been designed to minimise operational disruption while providing your executive team with actionable insights into technical vulnerabilities and compliance gaps.

The proposal includes the testing scope, methodology, tools to be used, timelines, and associated risks. This tailored approach ensures alignment with GCMS’s operational constraints and security priorities, particularly as the organisation manages both Personally Identifiable Information (PII) and Protected Health Information (PHI).

I look forward to the opportunity to work collaboratively with your team to strengthen GCMS’s cybersecurity resilience.

Sincerely,
Ravi Savani
Cybersecurity Consultant

Introduction to the Proposal

This proposal outlines a selective vulnerability assessment designed specifically for GlobalCare Medical Solutions (GCMS). The assessment is intended to identify current weaknesses within GCMS’s IT infrastructure, focusing on internet-exposed systems, cloud environments, and endpoint security.

As GCMS has not undertaken a previous vulnerability assessment or penetration test, this will be the first structured attempt to measure its resilience against evolving cyber threats. The assessment will be conducted using a white-box approach, meaning the consulting team will be provided with access credentials, network documentation, and system architecture information. This method allows for a deeper evaluation of systems and configurations than external black-box testing.

The proposed assessment has been carefully scoped to minimise disruption to critical operations, particularly those that support client communications and healthcare data processing. The aim is to generate a clear understanding of GCMS’s current cybersecurity posture, prioritise areas of concern, and establish a foundation for future security planning.

GCMS operates in a regulatory landscape shaped by healthcare-specific laws like HIPAA and GDPR. A proactive vulnerability assessment not only serves a technical purpose but also supports strategic compliance readiness, helps avoid financial penalties, and maintains stakeholder trust.

The healthcare industry continues to be a primary target for cyberattacks due to the high value of medical records on the black market. Given this threat landscape, this assessment is a timely opportunity for GCMS to gain visibility into its current posture and validate the robustness of its defences.

Scope of the Vulnerability Assessment

Based on discovery information provided by GCMS, the vulnerability assessment will focus on critical areas of potential exposure across internet-facing infrastructure, cloud systems, and internal endpoints. The aim is to uncover misconfigurations, outdated software, insufficient access controls, or other vulnerabilities that could impact data security and service availability.

The following components will be in scope:

- DMZ servers and web portal: Assessment of publicly accessible systems for misconfigurations, outdated services, and weak authentication.

- Extranet and staging environment: Review of external partner access points and staging/test environments for insecure configurations.

- Google Cloud Platform (GCP): Evaluation of IAM roles, storage permissions, virtual machine settings, and VPN configurations.

- Internal endpoints: Review of selected Windows and Linux endpoints for patch status, antivirus presence, and compliance with internal security policies.

- Firewall configuration: Inspection of rule sets and segmentation controls applied via the packet inspection firewall.

- Data handling practices: Validation of storage and access mechanisms for PII and PHI across both on-premises and cloud-based systems.

Each of these components has been selected based on potential risk exposure. For example, the DMZ and client portal serve as externally accessible systems and are common targets in healthcare breaches. Similarly, weak IAM configurations in GCP could expose entire datasets. Endpoint reviews are equally critical, as outdated or misconfigured systems may facilitate lateral movement or insider threats.

The following areas will be out of scope for this assessment:

- Wireless networks: GCMS does not operate a wireless LAN.

- Intrusion Detection Systems (IDS): None are deployed in the current infrastructure.

- Third-party vendor systems: Vendor-managed components outside GCMS’s administrative control will not be tested.

This scoped approach balances breadth and depth of coverage, targeting the most critical systems based on GCMS’s architecture and risk profile.

Methodology and Tools

The vulnerability assessment will be conducted using a structured, white-box testing methodology. This approach leverages internal access to systems and documentation, allowing for in-depth evaluation of technical configurations, access control enforcement, and software patching status.

The assessment process will include:

- Information gathering and planning: Review of system documentation, firewall rules, and GCP architecture to map assets in scope.

- Automated vulnerability scanning: Use of industry-standard tools to identify known weaknesses in DMZ servers, cloud workloads, and endpoints.

- Manual verification and analysis: Cross-checking automated results, validating findings, and exploring logical access paths where appropriate.

- Configuration and compliance checks: Review of security policies applied in GCP IAM roles, antivirus presence, backup routines, and access restrictions.

- Data flow and handling review: Assessment of how PII and PHI are stored, transmitted, and accessed to identify risks of data leakage or non-compliance.

The following tools and platforms will be used:

- Nessus or OpenVAS: For automated vulnerability scanning of systems in the DMZ, cloud, and endpoint environments.

- Burp Suite (Community Edition): For testing web applications such as GCMS’s client portal.

- Lynis: For in-depth auditing of Linux endpoints and server configurations.

- Cloud Security Command Center (GCP): For visibility into cloud permissions, misconfigured services, and exposed resources.

- Manual configuration review: For firewall rules, GCP IAM roles, and endpoint policies not covered by automated scans.

Nessus and OpenVAS will identify outdated packages and vulnerabilities listed in CVE databases. Burp Suite will simulate web-based attacks such as injection and session hijacking. Lynis audits Linux systems for insecure services, filesystem permissions, and authentication settings. GCP’s Security Command Center will surface permission issues, API exposures, and resource misconfigurations in real time.

All tools selected are non-intrusive and widely used in industry, ensuring a low risk of disruption to active services.

Risks of the Assessment

While the proposed assessment has been carefully planned to avoid business disruption, certain risks must be acknowledged and mitigated:

- Performance Impact: Automated vulnerability scanning may temporarily consume system resources, potentially slowing down web servers or endpoints during active testing. To reduce this risk, scans will be scheduled during off-peak hours or coordinated with IT.

- False Positives: Scanning tools may generate false positives, which could divert attention to non-critical issues. Manual validation will be used to prioritise true vulnerabilities.

- User Confusion or Alarm: Staff may misinterpret scanning activity or system behaviour changes. Pre-assessment briefings and notifications will be provided to reduce uncertainty and ensure stakeholder awareness.

- Access Interruption: Reviewing access controls may require brief user logouts or testing of login mechanisms. All such activities will be planned to avoid client impact.

- Limited Visibility into Third-Party Systems: Vendor-managed components will not be assessed, and any dependencies on these systems may limit the scope of findings. This limitation will be clearly documented in the final report.

- Legal and compliance impact: If unpatched vulnerabilities exist in systems managing PHI, GCMS could be at risk of violating data protection regulations, leading to fines or reputational harm. This makes the assessment a critical compliance step as well as a security one.

These risks are considered low and manageable when standard industry practices are followed. Appropriate communication, timing, and control mechanisms will be applied to ensure GCMS operations remain stable throughout the assessment.

Timeline

The vulnerability assessment for GCMS is expected to be completed over a two-week period (10 business days). The schedule includes preparation, testing, analysis, and documentation stages, allowing adequate time for internal review and minimal disruption to business operations.

| Day | Activity |
| --- | --- |
| Day 1–2 | Initial meetings, access provisioning, and system documentation review |
| Day 3–4 | Vulnerability scanning of DMZ, extranet, and GCP |
| Day 5–6 | Endpoint and firewall configuration review |
| Day 7 | Manual verification and compliance assessment |
| Day 8 | Risk analysis and impact prioritisation |
| Day 9 | Drafting of preliminary findings and internal review |
| Day 10 | Final documentation and handover meeting with GCMS leadership |

A corresponding Gantt chart is provided below to illustrate the proposed assessment timeline and sequencing of tasks.

- Figure 1: GCMS Vulnerability Assessment Schedule (May 2025)

### Assumptions and Constraints

The following assumptions and constraints have been considered when planning this vulnerability assessment:

Assumptions

- GCMS will provide timely access to systems, credentials, documentation, and relevant staff for interviews and clarification.

- All systems in scope are active, maintained, and functioning normally during the assessment period.

- Existing policies and procedures, though not fully audited, are accessible for review and comparison with current configurations.

- Internal stakeholders will be informed in advance of testing activity to minimise disruptions or confusion.

Constraints

- GCMS operates under a limited budget and cannot implement infrastructure upgrades, new tools, or staff additions during the assessment period.

- The assessment must be conducted with minimal disruption to critical services, particularly those supporting healthcare operations.

- Wireless networks are not in use and will not be included in testing.

- No intrusion detection system (IDS) exists; testing for IDS alerting or event correlation will not be applicable.

- Third-party systems and vendor-managed components are out of scope and will not be accessed or tested.

These parameters ensure the vulnerability assessment remains aligned with GCMS’s current operational realities while producing actionable findings within agreed resource and time constraints.

Next Steps

Should this proposal be accepted, the following next steps will be initiated:

- A formal agreement will be drafted, including testing scope, timeline, and mutual responsibilities.

- A non-disclosure agreement (NDA) will be signed to ensure the confidentiality of GCMS’s systems, data, and assessment results.

- A pre-assessment kickoff meeting will be scheduled to confirm points of contact, access credentials, and documentation availability.

- A detailed testing plan will be finalised, including specific testing windows for each system in scope to minimise disruption.

- Ongoing communication protocols will be established to ensure that any unforeseen issues during testing are promptly addressed.

All engagement activities will be coordinated with GCMS’s leadership and IT team to ensure transparency, accountability, and business continuity throughout the process.

Close coordination with GCMS personnel is essential throughout this phase, especially to facilitate credential provisioning, system access planning, and the scheduling of interview sessions with technical staff.

Conclusion

This proposal presents a carefully planned and resource-conscious vulnerability assessment tailored to GCMS’s infrastructure, risk exposure, and healthcare data handling responsibilities. By focusing on high-impact areas such as cloud configurations, DMZ services, and endpoint protection, the proposed assessment offers significant value without requiring system upgrades or policy changes.

The assessment will support GCMS’s ongoing commitment to security, client trust, and regulatory compliance by identifying actionable vulnerabilities and areas for improvement.

I appreciate the opportunity to submit this proposal and look forward to supporting GCMS in its mission to maintain secure, reliable healthcare services.

The insights generated from this assessment will not only guide future mitigation efforts but will also help establish benchmarks for ongoing risk evaluation and continuous improvement. By identifying security gaps in advance, GCMS can proactively enhance its cyber resilience without waiting for external threats to materialise.

This assessment also reinforces GCMS’s reputation as a data-conscious healthcare provider, showcasing its commitment to protecting sensitive information and fostering trust with partners, clients, and regulatory bodies.

Generative AI Acknowledgment

I used a generative AI tool to assist with grammar and spelling corrections only.